Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

|  |  |
| --- | --- |
| Date | 10 November 2022 |
| Team ID | PNT2022TMID26332 |
| Project Name | AI-Powered Nutrition Analyzer For Fitness  Enthusiasts |
| Maximum Marks | 8 Marks |

**Product Backlog, Sprint Schedule, and Estimation**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| Sprint-1 | Data Collection | USN-1 | Dataset - Collecting images of food items apples , banana, orange, pineapple,  watermelon for analysis | 5 | High |  |
| Sprint-1 | Image Preprocessing | USN-2 | Image data augmentation - Increasing the amount of data by generating new data  points from existing data | 4 | Medium |  |
| Sprint-1 | USN-3 | Image Data Generator Class - Used for  getting the input of the original data | 4 | Medium |  |
| Sprint-1 | USN-4 | Applying image data generator functionality to train set and test set | 4 | Medium |  |
| Sprint-2 | Modeling Phase | USN-5 | Defining the model architecture - Building the model using deep learning approach  and adding CNN layers | 4 | High |  |
| Sprint-2 | USN -6 | Training , saving, testing and predicting the  model | 5 | High |  |
| Sprint-2 | USN- 7 | Database creation for the input classes | 4 | High |  |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| Sprint- 2 | Development phase | USN- 8 | User database creation - It contains the  details of users | 3 | Medium |  |
| Sprint-2 | USN- 9 | Home page creation - It shows options of the application | 2 | Low |  |
| Sprint-2 | USN- 10 | Login and registration page creation - User can register and login through gmail with Id and password | 2 | Low |  |
| Sprint-3 | USN- 11 | Dashboard creation – Dashboard contains the information of user profile and  features of the application | 2 | Low |  |
| Sprint-3 | USN- 12 | User Input Page Creation - It is for the user to feed the input images | 4 | Medium |  |
| Sprint-3 | USN- 13 | Analysis and prediction page creation - It shows the prediction of given user  input | 4 | Medium |  |
| Sprint-3 | USN- 14 | Creation of about us , feedback and rating page – It shows application history and feedback page to users | 4 | Medium |  |
| Sprint-3 | Application Phase | USN- 15 | Building the python code and importing the flask module into the  Project | 6 | High |  |
| Sprint-4 | USN- 16 | Create the Flask application and loading the model | 5 | High |  |
| Sprint-4 | USN- 17 | API integration - Connecting front end and back end and perform routing and run the application | 5 | High |  |
| Sprint-4 | Deployment Phase | USN-18 | Cloud deployment – Deployment of application by using IBM cloud | 4 | High |  |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| Sprint-4 | Testing Phase | USN-19 | Functional testing – Checking usability and accessibility | 3 | Medium |  |
| USN-20 | Non Functional testing – Checking scalability and performance of the application | 3 | Medium |  |

**Project Tracker, Velocity & Burn down Chart: (4 Marks)**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 30 0ct 2022 | 15 | 07 Nov 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 07 Nov 2022 | 14 | 11 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 14 Nov 2022 |  |  |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 |  |  |

Velocity:

Average Velocity= 12/4 =3

Burndown Chart:

